## Slide 1
Presented By:
Adrienne L. Williams-Octalien, Director Office of Disaster Recovery
March 22, 2024

## Slide 3: Ready for Rebuild USVI Program
Impact of two Category 5 hurricanes Irma and Maria in 2017 and COVID
Expected $8B now projected to receive $15–20B+ in federal funding to support this rebuild
Program will cover range of infrastructure – education, healthcare, underground power, water, wastewater, and roads

## Slide 4: Phase One
Obtain Funding
Chart: Increased Obligations (Billions)
| Sept. 2020 | Sept. 2021 | Sept. 2022 | Sept. 2023
Anticipated Obligations | 8 | 10 | 12 | 15
$3.6B
$4.7B
$5.8B
$8.5B
Obligated Amount
2018 - BBA afforded the Territory the opportunity to rebuild to industry standards
ODR consistently increased BBA approvals
About 50 projects large projects left to be obligated
Acquire the necessary funding to rebuild schools, hospitals and critical infrastructure
Expend the first set of obligated funding
Completed over 700 projects
Obligations hit $8B in 2023
Funding is now expected to meet or exceed $15-$20B
Positioning the Territory for the Next Phase of the Recovery

## Slide 5: Vision: Build a Resilient Virgin Islands
Building infrastructure that will last beyond the next disaster for future generations
Develop new and existing small businesses to ensure future growth and continued prosperity
Supporting a diversified
economy to support USVI’s
continued growth
Create career opportunities for
people to stay and prosper in
USVI
Resilient Economy
Resilient Infrastructure
Resilient Businesses
Resilient People

## Slide 6: Addressing Known Challenges
Supply Chain Issues
Workforce Capacity
Workforce Housing
Bonding Capacity
Payment Processing
Comprehensive Strategy for the Next Phase of Recovery
Currently expending $500M per year
Current path 20+ years to complete
Innovative Approach is needed
Rebuild USVI aligns with national standards for capital projects (e.g., New York, Texas)
EPC’s need $1 billion or more
What we know

## Slide 7: Industry Day 2023
What we’ve done so far
Created an ambitious rebuild program
Listened to what businesses need to succeed in USVI
Streamlined how we do business, including payments
Where we are going to do
Contract priority projects by 2026
Complete initial projects
by 2026
Support through every step of the way
Facilitate partnerships with local and mainland partners

## Slide 8
Bundling Principles
Initial bundles created based on:
Grouped horizontal or vertical infrastructure
Estimated $1-2B of anticipated project work
No cross-island bundles
Plan to release 2-3 bundles for RFP by Q2 2024 – additional bundles to be released through rest of 2024-2026
Bundles are 90% finalized; USVI reserves right to update as needed based on review
Project Bundles

## Slide 9: Bundles | St. Croix
St Croix 1: St. Croix Healthcare 1 Expected RFP Timeline: TBD Projects:
Juan F. Luis Hospital
Donna C. Christiansen Medical Complex
Herbert Grigg Home for the Aged
St Croix 2: St. Croix Education 1 Expected RFP Timeline: Q2 2024 Projects:
St. Croix Educational Complex High School
Alexander Henderson Elementary
Alfredo Andrews Elementary
Claude O. Markoe Elementary
Pearl B Larsen School (PreK-8)
St Croix 4: North St. Croix Horizontal Infrastructure
Expected RFP Timeline: Q2 2024
Includes wastewater, potable water system, undergrounding power lines, and roadway reconstruction
Henry E. Rohlsen Airport
Frederiksted
Christiansted
Ocean
Point Terminals
Wilfred Allick Port
Gordon A. Finch
Molasses Pier
Ann E. Abramson Marine
Gallows Bay Dock
St Croix 3: SW St. Croix Horizontal Infrastructure Expected RFP Timeline: TBD Includes wastewater, potable water system, undergrounding power lines, and roadway reconstruction |  | 
 |  | Frederiksted
Christiansted
WMA Minor Lift Station WMA Major Lift Station WMA Treatment Facility WAPA Booster Pump Station WAPA PRV
WAPA Pump Station WAPA Water Tank WAPA Water Main
WAPA Power Undergrounding
WMA Sewer Main
Bundles are 90% finalized; USVI reserves right to update as needed based on review

## Slide 10: Bundles | St. Thomas
21
St. Thomas (STT)
Approx. population: 42K Distance to STJ: 6 miles
Bordeaux
Red Hook
Cyril E. King Airport
Charlotte Amalie
Crown Bay Cargo Port (Cargo)
Red Hook Terminal
Randolph Harley Power (Fuel)
St Thomas 3: East End St. Thomas Horizontal Infrastructure
Expected RFP Timeline: TBD
Includes wastewater, potable water system, undergrounding power lines, and roadway reconstruction
Bordeaux
Red Hook
Charlotte Amalie
WMA Power
WAPA Water Main
WMA Sewer Main / Force Main Tier 1 Coastal Zone Management Airport
Terminal
St Thomas 1: St. Thomas Healthcare 1
Expected RFP Timeline: TBD
Projects:
Roy L. Schneider Hospital
Knud Hansen Building
Queen Louise Home for the Aged
St Thomas 2: St. Thomas Education 1 Expected RFP Timeline: Q2 2024 Projects
St. Thomas Administrative Center
Lockhart K-8
Emanuel Benjamin Oliver Elementary
Jane E. Tuitt Elementary
Ivanna Eudora Kean High School
Bowsky Elementary Addition
Bundles are 90% finalized; USVI reserves right to update as needed based on review

## Slide 11: Bundles | St. John
St John 1: St. John Vertical 1 Expected RFP Timeline: TBD Projects:
Julius E. Sprauve School (PreK-8)
Myrah Keating Smith Community Health Center
Morris De Castro Clinic
Coral
Bay
Cruz Bay
Loredon Boynes Sr. Dock
Virgin Islands
National Park
Cruz Bay
Coral Bay
WMA Power WAPA Water Main
WMA Sewer Main / Force Main Tier 1 Coastal Zone Management
Terminal
Bundles are 90% finalized; USVI reserves right to update as needed based on review

## Slide 12: Bundles | Remaining projects to be bundled
Sector | Island | Project
 |  | Curriculum Center
 |  | Ulla F. Muller Elementary
 |  | Joseph A. Gomez Elementary
 | St. Thomas | Gladys A. Abraham Elementary
 |  | Edith Williams Alternate Academy
 |  | Joseph Sibilly Elementary
Education |  | Leonard Dober Elementary
 |  | Raphael O. Wheatley Skills Center
 |  | Juanita Gardine Elementary
 |  | John H. Woodson Junior High
 | St. Croix | Eulalie Rivera Elementary
 |  | Lew Muckle Elementary
 |  | Charles H. Emanual Elementary
 |  | Ricardo Richards Elementary
Sector Island
Bundles are 90% finalized; USVI reserves right to update as needed based on review
Project
Horizontal
St. John
St. John Water, Wastewater, Power Undergrounding & Roads
St. Thomas
St. Thomas West End Water, Wastewater, Power Undergrounding & Roads
St. Croix East Water, Wastewater, Power Undergrounding & Roads
Public Buildings
St. Thomas
St. Croix
St. Croix South Water, Wastewater,
Power Undergrounding & Roads
Estate Fortuna Fire Station
George P. Scott Fire Station
St. Croix Gibbs Fire Station
Bundles will continue to be reviewed to best utilize both local and large multinational contractors

## Slide 13: Establishing a Super PMO | Super PMO is a prerequisite for the majority of EPCs and is critical to establishing the right ecosystem to support program development and delivery
Steering & approval bodies
Super
PMO
Administrative Services
PFA
Provides strategic direction, administers broad program oversight, and ensures full compliance w. regs
Designates operational authority for overall program delivery
ODR
Has reporting relationship with delivery organization
Bundle 1
(PMC Firm #1)
Supporting/Authorizing Agencies
Dept. of Education (VIDE)
Dept. of Public Works (DPW)
Dept. of Human Services (DHS)
Dept. of Planning & Natural Resources (DPNR)
VI Dept. of Health (DOH)
Water and Power Authority (WAPA)
Waste Management Authority (WMA)
Territorial Hospital Redevelopment Team (THRT)
Virgin Islands Port Authority (VIPA)
VI Housing Authority (VIHA)
VI Housing Finance Authority (VIHFA)
Bundle 2
(PMC Firm #2)
Bundle X
(PMC Firm #X)
Project A
Project B
Project C
Project A
Project B
Project C
Project X
Project X
Project A
Project B
Project C
Project X
Government Departments
Semi-Autonomous Agencies
Specialist Partners (e.g., law,
design, construction management)
GVI Staff and Contracted Partners
Program Controls
KPIs & Performance Reporting
Standardization of design
Master Schedule Management
Overall Cost Tracking
Permit Expediting
Program Risk Management
Quality assurance
Resource Planning & Implementation
Procurement Acceleration
Agency & EPC Coordination
Stakeholder Management & Comms
Action: Design PMO governance, operating model & structure, processes, tools, and systems

## Slide 14
Coordinates agency needs and provides clear internal and external communication
Creates a single point of contact for contractors and partners
Removes bottlenecks and issues across payments, procurement, and permitting
Works closely with both local and national contractors to drive desired outcomes across USVI portfolio
Across all government agencies and instrumentalities
Streamline PM Functions

## Slide 15: Key Agency Role Super PMO: Department of Property and Procurement
Super PMO will not operate outside of standard procurement processes
DPP does not have the stand-alone capacity
DPP will have contracting officer representatives on the Super PMO team

## Slide 16: Procurement | Two step procurement process
Procurement conducted by VI Public Finance Authority
Will follow newly adopted procedures allowing flexibility
Buy America requirements are not applicable
RFQ will occur in Q1 2024 to pre- qualify contractors
RFQ will be primarily based on:
Firm qualifications
Experience
Financial Capacity
Final criteria to be released early Q1
RFPs will start in Q2 2024 with anticipated awards in Q4 2024
Contracts will be progressive design build or construction manager at risk to equitably share risk
Bids awarded on best overall value qualifications, price, and approach
No local preference, but maximizing use of local contractors strongly encouraged
Request for Qualifications
(RFQ)
Request for Proposal
(RFP)

## Slide 17
EPC’s Respond to USVI Request for Qualifications (RFQ) in Q2 2024
Prepare for RFP of initial bundles to be issued in Q2 2024
Ongoing RFPs to be issued each quarter until 2026
Next Steps
1
2
3

## Slide 18
QUESTIONS?
Thank you